## Slide 1
Discussion on
ERP implementation in
CPWD
Senior Officers Conference, New Delhi
12th December 2019

## Slide 2: Agenda :
3
Way forward & Action Plan
1
Introduction to ERP
2
ERP implementation Scope & Timelines

## Slide 3
1
Brief Introduction

## Slide 4: Enterprise Resource Planning (ERP)
  The proposed ERP solution for CPWD is a modular software system designed to integrate all functional areas of CPWD’s work processes and all its stakeholders into an unified system.
  Features:
  An Integrated System
  Real Time Operation
  Centralized Database
  Leading Practices
  Standardized Modules
ERP
Finance & Accounts
Electrical Maintenance
Stores & Inventory
Contracts
Administration
E-Governance
Quality Assurance
Human Resource Management
Projects Management
Architecture / Designs

## Slide 5: Project Objective
Integrating all stakeholders on a single interactive platform
Construction
Maintenance
Internal and Allied Functions
External Stakeholders
ERP Solution
Internal Stakeholders
Clients
Contractors
Allottees
Vendors
Front-end Interface
Others
CPWD HQ
Engineering Wing
Architectural Wing
Accounts & Finance
MoHUA
Back-end Interface
Horticulture Wing
Other CPWD Units

## Slide 6: Stakeholder Consultations for ERP Implementation
100+ Stakeholder meetings
Multiple review meetings with Implementation Committee (AS, MoHUA)
1
6
Consultation meetings with MeiTY/ STQC/ CERT-In/ IT Vendors/ OEMs / NIC
2
Detailed deliberations with Project Team (DG, CPWD)
4
Experience gathering from Govt., PSUs & Pvt. companies
Brain storming conclave with stakeholders for BPR
5
3
Brainstorming within Internal Committee, Task Group, Process Lead Heads

## Slide 7: CPWD Processes & Functionalities To Be Automated With ERP
150+ Processes and sub-processes
Construction
Maintenance Request Management
HQ and Allied Processes
Vigilance, Vendor management, Asset management, Cadre management, Finance and fund management, Manuals, Standards and Publications, Training
Works Lifecycle Management
Common Processes
Profile creation, Integration, feedback, grievance
Maintenance
For CPWD overview, click here
3000+ Functionalities

## Slide 8
Process
Automation
01
Collaborative
Integration
02
System driven
Standardization
03
Transparency
& Accountability
04
Real Time
Data
Updation
05
Online
Monitoring
& Compliance
06
Knowledge
Bank
accessibility
07
Future Ready
ERP
08
Key Changes for CPWD through ERP
Rejuvenating
CPWD
Through ERP
Notes: 8

## Slide 9
Foundational IT - ERP
SCADA
IoT
BIM
BMS
Imaging, VR & AR
Artificial Intelligence
Machine Learning
Data Analytics
Process transactions
User dashboards
ERP system configuration for Predictive Intelligence

## Slide 10: Use of AI/ ML/ Analytics in ERP
Automatic Updation of DAR, DSR, PAR, Justified Cost &Trend analysis Improved Planning/ Designs / Delivery/ Service Predictive Intelligence for Legal/ Arbitration Cases and their defense Predictive Analytics for Quality/ Time / Cost of Construction/ Conditions of Contract Document Effective Utilization of Human Resource Automatic Job Scheduling / Preventive Maintenance Reduction and Recycling of Waste Reduction in Power and Water Consumption Real-time Contractor Profiling Prevent Deviation from SoPs in Real-Time Worker Training and Site-Safety
ERP Application
Artificial Intelligence
Machine Learning
Data Analytics

## Slide 11: Broad KPIs for Impact Assesment
Improved Employee Morale, Collaboration and Productivity
1
3
5
Reduction in Project / Work Execution time
Overall Cost Reduction and Improvement in Efficiency
Faster and Effective Decision Making
2
4
6
Improved Client Interfaces and Satisfaction
Improved Transparency & Accountability
For details , click here
Salient features

## Slide 12: Summary
ERP will radically transform CPWD by unlocking latent productivity and efficiency - propelling the department on a high growth path

## Slide 13
2
Project Scope & Timeline

## Slide 14: Scope of Work for System Integrator (SI)
Supply & Install ERP solution
1
Configure & Customize the ERP solution
2
Development of ERP application, website, Portal & Mobile Apps
Integrate legacy apps & Data Migration
3
5.5 yr. project duration including AMC
4
Host the proposed system on MeitY empaneled Cloud
5
Audits Quality and process certifications Training, Helpdesk
6
For details, click here

## Slide 15: Project Phases and Regions
Phase I | Phase II |  | Phase III
HRMS, Payroll, ESS, E-Tender Module including e-auction (PAN India) | Project Management Maintenance Management, Inventory Management, Financial Accounting, Contracts Management, Billing (Project Billing), Asset Management, Legal Case Management, Real Estate Management Quality Management CPWD Portal | Codification (Items, Materials, Vendors, Clients), Master Data Management, Document Management System (DMS), Dashboard Reporting, Integration of ERP with E-Tender Module Custom Development for functionalities | BI/BW, Business Planning and Consolidation MIS Reporting CPWD Website

## Slide 16: Roll out Plan
Regions | Region - 1 | Region - 2 | Region - 3 | Region - 4
UAT Phase - I | T + 6 Months |  |  | 
Go-live Phase – I | T + 7 Months | T + 9 Months | T + 11 Months | T + 14 Months
UAT Phase – II | T + 10 Months |  |  | 
Go-live Phase – II | T + 12 Months | T + 15 Months | T + 17 Months | T + 18 Months
UAT Phase – III | T + 12 Months |  |  | 
Go-live Phase – III | T + 14 Months | T + 16 Months | T + 17 Months | T + 18 Months
T= Date of contract signing
Back to main slide
Region 1 | Region 2 | Region 3 | Region 4
New Delhi (project region and region), Lucknow and Chandigarh (project region and region) | Mumbai (project region and region) and Bhopal region | Kolkata, Ranchi and Guwahati region | Chennai (project region and region), Bengaluru and Hyderabad region

## Slide 17
3
Way forward – Action plan

## Slide 18: Way Forward
Data scanning & digitization drive by Project Regions/ Regions
Training plan implementation
Change Management
Setting up of PMU at CPWD Hqrs

## Slide 19: Data Scanning & Digitization Drive
# | Documents | Priority | Target Date
1 | Employee Service book | High | 1st March 2020
2 | Ongoing Project/ Works related Documents & Drawings | High | 15th April 2020
3 | Legacy Data | Low | As per requirement and not beyond Dec. 2021
For the a successful go-live, the digitization required

## Slide 20: Training Plan
Nodal Officer / Nominations for Training of Trainers (ToT), Screen Development, Feedbacks and UAT
(Target Date 15th Jan 2020)
One Nodal Officer for each Region / Project Region
For Train the Trainers Programme (Each officer from different City) :
  5 CEs/ SEs
  10 EEs
  10 AEs / JEs
  10 AAO/ Office Suptds.
  10 UDC/ LDC / Accounts Officer
One SE in the training institute will be involved for organisation of the training

## Slide 21: Change Management for ERP implementation in CPWD
Assess CPWD readiness for System deployment
Identify stakeholder and develop engagement plan
Identify impact of change in process and people
Change Management Initiation
Post Go-Live Support
Post Go-Live Experience analysis and monitoring on specific action points
Stabilization & continuous improvement, communication, planning
Pre-UAT stage
Develop communication plan and initiate awareness building
Create change network and identify change champions
Support in developing training plan
Post-UAT stage
Training of 15000 employees and stakeholders
Implement communication plan
Carry out change workshops
Co-ordinate training implementation & monitor effectiveness
Create feedback & handling procedure
Change Management Implementation
Month 6
Month 12
Month 0
Month 3
Month 9
Month 18
Month 15
AMC period

## Slide 22
Thank you